|  |  |  |  |
| --- | --- | --- | --- |
| Modules | Expected time | Actual Time | Reason for delay |
| Classes(7) | 1hr | 38mins | Early finished |
| Process | - | - | - |
| Main Menu | 15 mins | 6 mins | Early finished |
| User Registration | 15 mins | 12mins | Early finished |
| Login | 15 mins | 7mins | Early finished |
| Sub Menu | 10 mins | 8mins | Early finished |
| Ticket Booking | 25 mins | 35mins | Difficult to cross check the movie Id, Theatre Id, no of seats |
| Ticket Cancellation | 15 mins | 25mins | Difficult to increase the seatcount in the screen List |
| Booking History | 20 mins | 20mins | - |
| Wallet Recharge | 15 mins | 10 mins | Early Finished |
| Exit | 5min | 2mins | Early finished |
| List | 30 mins | 23mins | Early finished |
| File Manipulation | 45 mins | 1hr | More time taken for Readline method & WriteToLine method |
| Events & delegates | 30 mins | 30mins | - |
| XML comment | 45 mins | 1:20 mins | More explanation are need for that application |
| Total Time : | 5hrs | 5:56mins |  |